Notes

What was Good?

We did better on time management and assigning everyone a reasonable amount of work. This sprint was better in accounting for everyone’s load in other classes and we were able to responsibly got work done and fill in our group on our progress.

What was Bad?

While we did meet more often, We did not set meeting times beforehand. This meant our meeting days were mostly decided on the day of. While this didn’t cause issues, it is not great planning and something we should fix by our next sprint.

What needs Changing?

For our next sprint, We decided to meet every 3 days. This means everyone knows beforehand the meeting times. This will allow our meetings to happen without issue, as everyone will be more prepared.