Notes

What was Good?

We were able to finish the main components of milestone 3 while also finishing core components and getting a head start on DARs.

Time Estimations were more accurate than previous milestones, showing improvements.

What was Bad?

Design changes occurred while programming, reflecting that our low levels initially were not as good as they should have been.

We did not finish Unit Testing Dar which affected how we tested the program.

We did not finish the ORM DAR which caused some code to need to be redone.

What needs Changing?

For the next sprint, we will make sure not to use any technology not approved beforehand as remaking the DAO caused a delay. We will require everyone to get DAR approved or attempt at least 3 DAR proposals before coding. If DAR proposals are not accepted, they will be reflected in our Low Level and alternative routes must be looked for.

Everyone must be able to account for at least 20% more time than given in sprint planning breakdown to ensure that Everyone can account for over time.